# Treatment Visits Module — Production Audit

Dentfluence PMS — Laravel / MySQL

Audit date: 2026-08-05  |  Prepared as: Senior Software Architect + SaaS Product Manager review  |  Code changes: NONE (read-only audit)

Repo root: E:\Dentfluence\Dentfluence_OS\Dentfluence Web   (C:\laragon\www\dentfluence on the dev machine)

# 1. Current Architecture

## 1.1 File Inventory

Every file that touches Treatment Visits, with its responsibility.

### Models

| File | Responsibility |
| --- | --- |
| app/Models/TreatmentVisit.php | Eloquent model for treatment_visits. SoftDeletes. Owns visit items, billing prompts, lab cases, implant placement, clinical files, voice notes. No boot()/model events. |
| app/Models/TreatmentVisitItem.php | Eloquent model for treatment_visit_items — one row per planned/ad-hoc treatment performed in a visit. Carries work_outcome (Slice 2.4b clinical fact) and repeat-work tracking. No SoftDeletes. |
| app/Models/Inventory/ImplantPlacement.php | One row per visit where treatment_name === 'Implant'. Traceability record (surgeon, tooth, catalog ref, lot number, status). |
| app/Models/WorkflowShadowLog.php | Write-only observational log populated by WorkflowShadowRunner after every visit save (feature-flagged off by default). |
| app/Models/TreatmentPlan.php | Parent plan referenced by treatment_visits.treatment_plan_id; owns PlanLifecycleService-derived status. |
| app/Models/LabCase.php / LabCaseItem | Created from a visit's Lab section; treatment_visit_id FK links back. |
| app/Models/Prescription/Prescription.php | visit_id FK links a prescription to the visit it was written during. |
| app/Models/ClinicalFile.php | visit_id FK — photos/files captured during a visit. |
| app/Models/VoiceNote.php | Polymorphic noteable — can attach to a visit. |
| app/Models/Task.php | 6-month recall task auto-created when a linked plan is marked complete from a visit. |

### Services

| File | Responsibility |
| --- | --- |
| app/Services/TreatmentVisitService.php (703 lines) | The single write/read "brain." Both web and API controllers call it exclusively — no duplicated business logic. Owns validation rules(), create(), update(), implant stock deduction, lab case creation, plan-item ownership guard, billing prompt creation, ActivityEngine logging, and JSON formatting for the front end. |
| app/Services/TreatmentPlan/PlanLifecycleService.php | Consumed by TreatmentVisitService::reportClinicalFactToPlan() — the ONLY channel by which a visit influences plan state. The visit never writes treatment_plans.status directly (a prior anti-pattern, explicitly removed — see §3). |
| app/Services/Workflow/WorkflowShadowRunner.php | Fires after every visit save; compares current_stage to a shadow WorkflowInstance; purely observational, gated by workflow.engine flag (off by default); wrapped in try/catch so it can never block or roll back the real save. |
| app/Services/Clinical/DerivedProgressService.php | Canonical read model for clinical progress; joins treatment_visit_items.work_outcome to treatment_visits, explicitly excludes soft-deleted visits. |
| app/Services/Relationship/UnifiedTimelineService.php | Reads last 30 visits per patient into the unified Patient Journey timeline (read-only). |
| app/Services/RecallEngineService.php | Reads TreatmentVisit by visit_date/visit_type/procedure to generate recall reminders; writes recall_queued_at back onto the visit. |
| app/Services/Relationship/TodayActionsEngine.php | Surfaces visit-derived action items on the Today board (read-only). |
| app/Services/Analytics/ReportMetricsService.php | Aggregates visits into clinic reports (read-only). |
| app/Services/Assistant/Tools/VisitHistoryTool.php | AI assistant tool — reads visit history for a patient (read-only). |
| app/Services/Huddle/HuddleService.php, HuddleBoardApiService.php | Read visits by visit_date/status for the daily huddle board. |
| app/Services/Patient/PatientMergeManifest.php | Includes treatment_visits in the list of tables rewritten during a patient merge. |

### Controllers

| File | Responsibility |
| --- | --- |
| app/Http/Controllers/TreatmentVisitController.php (62 lines) | Web controller. store/update/destroy/print — all four are thin wrappers delegating to TreatmentVisitService. No authorize()/Gate:: calls; relies entirely on route middleware. |
| app/Http/Controllers/Api/V1/TreatmentVisitController.php | Mobile/API controller. Same service (no duplicated logic). Adds show() and formOptions() reads not present on the web side. Branch-scoping via findPatient()/findVisit() helpers that return an enveloped 404 for cross-branch access. |
| app/Http/Controllers/ContentManagement/TreatmentVisitController.php | DEAD FILE. Class body was stripped in a prior cleanup (naming collision with the real controller) but the file was never git-deleted. Not routed anywhere. |
| app/Http/Controllers/BillingController.php + Api/V1/BillingController.php | Consume BillingPrompt rows keyed to a visit (trigger_type='treatment_visit') to pre-fill invoices from treatment_visit_items. |
| app/Http/Controllers/Communication/HuddleController.php, app/Modules/Huddle/Controllers/HuddleController.php | Query treatment_visits directly (including raw DB::table queries) for the daily huddle board. |

### Routes, Requests, Policies, Views, Tests

- Routes: routes/web.php and routes/api.php — see §1.3 for exact definitions.

- Form Requests: NONE. All validation lives inline in TreatmentVisitService::rules().

- Policies: NONE. No TreatmentVisitPolicy exists anywhere in app/Policies.

- Blade view: resources/views/patients/partials/treatment-visits-tab.blade.php — 2,302-line Alpine.js tab (list + create/edit modal + tooth chart + stage tracker + lab prompt + vitals + Rx).

- Print view: resources/views/visits/print.blade.php, served by TreatmentVisitController::print().

- No Filament resources, no Livewire components — this module is plain Blade + Alpine.js + a JSON API.

- Tests: exactly ONE test file in the entire repo — tests/Browser/DailyClinicTreatmentVisitTest.php, a single Dusk browser test. No PHPUnit Feature/Unit coverage of TreatmentVisitService at all.

## 1.2 Request Flow — UI → Controller → Service → Database

Web create flow:

Alpine.js modal (treatment-visits-tab.blade.php)
  -> fetch POST /patients/{patient}/visits
  -> routes/web.php:265  [module:patients,edit]
  -> TreatmentVisitController::store()
      $request->validate(TreatmentVisitService::rules())
      -> TreatmentVisitService::create($patient, $data)
          DB::transaction {
            patient->treatmentVisits()->create()      -> treatment_visits INSERT
            saveVisitItems()                          -> treatment_visit_items INSERT(s)
                                                       -> billing_prompts INSERT
                                                       -> ActivityEngine::log('treatment_visit.work_recorded')
            createLabCase()  (if lab section filled)   -> lab_cases + lab_case_items INSERT
            completePlanAndQueueRecall()  (if checked) -> tasks INSERT (6-month recall)
                                                       -> ActivityEngine::log('treatment.completed')
            recordImplantPlacementAndStock()           -> implant_placements UPSERT
                                                       -> stock_movements INSERT
            reportClinicalFactToPlan()                 -> PlanLifecycleService::reactToClinicalFact()
          } // commit
          workflowShadow->run($visit)  -- AFTER commit, own try/catch, never blocks the save
      -> service->format($visit) -> JSON { success, visit }

The mobile API flow is byte-for-byte identical from TreatmentVisitService::create() downward — Api/V1/TreatmentVisitController::store() calls the exact same service method. This is a genuine architectural strength: there is only one place business rules can drift.

# 2. Database

## 2.1 treatment_visits

Base table created by database/migrations/2026_05_26_100005_create_treatment_visits_table.php, extended by 7 further migrations (see §2.4 for the migration-naming issue). Reconciled current schema:

| Column | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | bigint PK | no |  |
| patient_id | FK -> patients | no | cascadeOnDelete — a hard patient delete cascades to visits |
| appointment_id | FK -> appointments | yes | nullOnDelete |
| consultation_id | FK -> consultations | yes | nullOnDelete; population NOT wired (see §6) |
| treatment_plan_id | FK -> treatment_plans | yes | nullOnDelete; added 2026-05-27, heavily used despite a stale comment in TreatmentPlan.php claiming it doesn't exist |
| doctor_id | FK -> users | yes | nullOnDelete |
| created_by | FK -> users | yes | nullOnDelete |
| visit_date | date | no |  |
| visit_type | string | yes | treatment / followup / emergency / recall |
| status | enum | no, default scheduled | widened 2026-06-11 to scheduled/in_chair/completed/cancelled/no_show/started/ongoing/abandoned — 8 values across 2 naming generations, no single canonical set |
| visit_number | int, default 1 | no | DEAD — not in model $fillable, unused |
| procedure | string | yes |  |
| treatment_name, current_stage, completed_stages(json) | - | yes | treatment-course tracking, added by 100006 |
| tooth_number | string | yes | free-text, comma-joined for multi-tooth |
| notes, chief_complaint, next_visit_date, next_visit_type | - | yes | added 2026-06-11 — docblock literally says "columns the model expects but were never migrated" |
| clinical_notes, next_visit_plan | - | yes | DEAD — from the base migration, superseded by notes/next_visit_date above, never referenced by the model |
| recall_queued_at | timestamp | yes | cooldown stamp written by RecallEngineService |
| cost, amount_paid, payment_mode, payment_reference | decimal/string | yes | in $fillable but deliberately excluded from validation rules() — billing is front-desk-owned via billing prompts, not written from this form |
| RCT / Implant / Filling / Scaling / Extraction / Crown / Prescription field groups (~28 cols) | - | yes | clinical detail columns added by 100006 |
| Vitals: bp_systolic, bp_diastolic, pulse_rate, spo2, temperature, blood_sugar, blood_sugar_type, weight, vitals_notes | - | yes | added 2026-06-25 |
| timestamps + deleted_at | - | yes (deleted_at) | SoftDeletes |

Indexes: patient_id, appointment_id, visit_date, treatment_plan_id.

## 2.2 treatment_visit_items

Created by 2026_06_05_100001, extended by 2 migrations.

| Column | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | bigint PK | no |  |
| treatment_visit_id | FK -> treatment_visits | no | cascadeOnDelete — but this only fires on a HARD delete; see §2.5 orphan risk |
| patient_id | FK -> patients | no | cascadeOnDelete |
| treatment_name | string(150) | no |  |
| material_option | string(100) | yes |  |
| tooth_number | string(100) | yes | widened from varchar(20) 2026-07-04 |
| suggested_price | decimal(10,2), default 0 | no |  |
| treatment_plan_item_id | FK -> treatment_plan_items | yes | nullOnDelete; ownership now guarded (Slice 2.4b, see §3) |
| billing_status | enum pending/invoiced/waived, default pending | no |  |
| invoice_item_id | FK -> invoice_items | yes | nullOnDelete |
| work_outcome | enum started/worked_on/completed_today | yes | added 2026-07-29 — clinical fact for the day, never a running status |
| is_repeat, repeat_reason | boolean / string(300) | yes | added 2026-06-22 |
| repeat_of_visit_item_id | unsignedBigInteger | yes | explicitly NO FK constraint — comment: "no hard FK so deleting old items is safe" |
| notes | text | yes |  |
| timestamps | - | no | NO soft-deletes on this table |

Indexes: treatment_visit_id, [patient_id, billing_status], is_repeat, repeat_of_visit_item_id, work_outcome.

## 2.3 Related tables touched by this module (not owned by it)

- billing_prompts — one row per visit-item save, trigger_type='treatment_visit', trigger_id=visit.id. Consumed by BillingController.

- implant_placements — one row per visit where treatment_name='Implant'. treatment_visit_id FK.

- stock_movements — implant/component deductions keyed by reference_type=TreatmentVisit::class, reference_id=visit.id.

- lab_cases / lab_case_items — treatment_visit_id FK, added 2026-06-12.

- tasks — 6-month recall task, patient_id-scoped, not visit-linked by FK (matched by title LIKE '%recall%' — see §3 business rules).

- workflow_shadow_log — observational only, feature-flagged off.

## 2.4 Migration integrity issue

Three migrations touch the base table creation:

| Migration | What it actually does | Assessment |
| --- | --- | --- |
| 2026_05_26_100005_create_treatment_visits_table.php | Schema::create — the real base table (FKs, visit_date, procedure, tooth_number, narrow status enum, visit_number, clinical_notes, next_visit_plan) | Correct, legitimately named |
| 2026_05_26_100006_create_treatment_visits_table.php | Schema::table (an ALTER) adding treatment_name/stage/RCT/Implant/Filling/Scaling/Extraction/Crown/Prescription columns | MISNAMED — filename says "create", body is an ALTER |
| 2026_05_26_100007_add_clinical_details_to_treatment_visits_table.php | Explicitly a no-op, self-documented: "duplicate of 100006... made a no-op" | Dead migration file left in the tree |

Net effect: no runtime breakage — migrations run in order and 100007 does nothing. But this is a real audit-trail smell: a future engineer reconstructing schema history from filenames alone will be misled twice (100006's name lies about what it does; 100007's name lies about what it will do).

## 2.5 Orphan risk, duplicate risk, missing constraints

- ORPHAN RISK (real, unmitigated): TreatmentVisit uses SoftDeletes. TreatmentVisitController::destroy() and its API twin call plain $visit->delete() (a soft delete). The treatment_visit_items.treatment_visit_id FK is cascadeOnDelete, but that constraint only fires on a hard DB-level DELETE — never on a Laravel soft delete. Result: every "deleted" visit leaves its treatment_visit_items and billing_prompts rows live, still billable, still counted by DerivedProgressService unless that service explicitly filters deleted_at (it does, per its own code comment flagging this exact gap — but every OTHER consumer of treatment_visit_items may not).

- DUPLICATE RISK: implant stock deduction guards against double-deduction via an existence check on (inventory_item_id, reference_type, reference_id) with NO row lock (no lockForUpdate()). Under concurrent double-submit (e.g. a flaky mobile connection retry) this check-then-insert is a classic TOCTOU race — mitigated but not eliminated by the surrounding DB::transaction.

- DUPLICATE RISK (task): the 6-month recall Task is deduplicated by a fragile LIKE '%recall%' OR LIKE '%6-month%' title match, not a proper foreign key or unique constraint tying the task back to the treatment_plan_id/visit that created it. A title rename or localization breaks the dedupe silently.

- MISSING FOREIGN KEY: repeat_of_visit_item_id has no FK constraint at all (by design, per migration comment) — this is a deliberate trade-off for delete-safety, but it means the database cannot guarantee referential integrity for repeat-work chains; a bug could point a repeat at a nonexistent item id and nothing would catch it.

- MISSING FOREIGN KEY / DATA GAP: consultation_id exists as an FK column but is never populated by any write path (ConsultationClinicalWiringObserver explicitly documents this as unwired, calling it "C-5 structural").

- DEAD COLUMNS: visit_number, clinical_notes, next_visit_plan remain in the DB with no application code path — schema drift with no cleanup migration.

- STATUS ENUM SPRAWL: 8 distinct status values (scheduled/in_chair/completed/cancelled/no_show/started/ongoing/abandoned) span two different naming generations with overlapping meaning (started vs in_chair; abandoned vs cancelled vs no_show) and no documented state-machine — see §5.

- NO INDEX on treatment_visits.status or treatment_visits.doctor_id — both are filtered heavily by the Huddle board (status='in_chair') and reporting; at scale these will be full scans.

# 3. Business Rules

## 3.1 Rules currently enforced (found in code)

| Rule | Where enforced | Citation |
| --- | --- | --- |
| A visit can only be created/edited/deleted by a user with the patients module edit/delete permission | Route middleware only, not the controller | routes/web.php:265-267 module:patients,edit/,delete |
| cost/amount_paid/payment_mode/payment_reference are never writable from the visit form | Excluded from rules() | TreatmentVisitService.php:53-64 |
| A visit-item can only reference a treatment_plan_item_id belonging to THIS visit's linked plan (not any other patient's plan) | guardPlanItemOwnership(), throws ValidationException otherwise | TreatmentVisitService.php:501-525 |
| work_outcome is only meaningful for planned items; ad-hoc (no plan item) treatments always get work_outcome = null | saveVisitItems() | TreatmentVisitService.php:542-544 |
| repeat_reason is required when is_repeat is true | Validation rule required_if | TreatmentVisitService.php:135 |
| The visit never writes treatment_plans.status directly — it reports a clinical fact and PlanLifecycleService re-derives plan state | reportClinicalFactToPlan(), completePlanAndQueueRecall() docblock | TreatmentVisitService.php:369-380, 389-398 (explicit comment: this WAS a second writer bug, now removed) |
| Marking a plan complete from a visit auto-creates a 6-month recall Task, skipped if one is already pending | completePlanAndQueueRecall() | TreatmentVisitService.php:400-425 |
| Saving visit items always creates a new pending BillingPrompt for front desk | saveVisitItems() | TreatmentVisitService.php:566-573 |
| On update, if visit_items are resent, old items are deleted and any existing pending BillingPrompt for the visit is dismissed before new ones are created | update() | TreatmentVisitService.php:222-233 |
| Implant stock is only deducted once per catalog component per visit (idempotent re-save) | recordImplantPlacementAndStock() | TreatmentVisitService.php:292-359 |
| A visit's implant placement status (placed/osseointegrating/loaded) is never overwritten by a re-save — only set once on first creation | recordImplantPlacementAndStock() | TreatmentVisitService.php:316-319 |
| Lab case teeth are auto-inherited from the visit's tooth chart (comma-split) so staff doesn't re-enter them | createLabCase() | TreatmentVisitService.php:472-491 |
| A cross-branch API request for a visit/patient returns an enveloped 404 rather than the record | findPatient()/findVisit() | Api/V1/TreatmentVisitController.php:221-246 |
| Workflow shadow-run failures are swallowed and reported, never block or roll back the actual visit save | create()/update() | TreatmentVisitService.php:194-198, 245-249 |

## 3.2 Rules that SHOULD exist but currently do NOT

- No policy or ownership check that the doctor_id on a visit belongs to a clinician role, or that the recording user is even a clinical staff member — anyone with patients,edit can save clinical detail fields (RCT canal counts, implant torque, drug prescriptions) through this endpoint.

- No server-side rule preventing a COMPLETED or past-dated visit from being silently edited days/weeks later with no audit trail of what changed and when (no versioning, no "locked after N days" rule) — clinical documentation integrity risk.

- No rule preventing deletion (even soft) of a visit that already has a non-pending BillingPrompt or an invoiced treatment_visit_item — a soft delete can currently orphan billing history (see §2.5).

- No state machine for the 8-value status enum — nothing enforces that scheduled -> in_chair -> completed is a valid transition and, say, completed -> scheduled is not. Any string in the enum can be written at any time.

- No server-side rule that a visit_date cannot be in the future for a status of 'completed', or that vitals fall within basic physiological ranges beyond the loose min/max bounds already in rules() (e.g. spo2 50-100 accepts values that are clinically implausible for a walking patient).

- No concurrency guard (optimistic lock / version column) on update() — two staff editing the same visit simultaneously silently last-write-wins with no conflict warning.

- No audit trail (who changed what, when) on treatment_visits/treatment_visit_items beyond created_by and timestamps — no change log for clinical edits, which matters for a regulated dental record.

- No explicit rule tying the deletion of a visit to a compensating cleanup of its billing_prompts, treatment_visit_items, implant_placements, or stock_movements (see §2.5 orphan risk) — this is a business rule gap, not just a technical one.

# 4. Module Responsibilities

## 4.1 What Treatment Visits SHOULD own

- The clinical FACT record of what happened in a chair, on a given date, for a given patient — procedure performed, teeth involved, materials used, clinical detail fields (RCT/Implant/Filling/etc.), vitals captured at that visit.

- work_outcome per planned item — "what happened to this planned treatment today" — this is the correct, narrow scope per the Canonical Treatment Lifecycle V1 doctrine already governing this codebase (Plan = promise, Visit = fact).

- Signaling downstream modules that a fact occurred (billing prompt, lab case draft, plan re-derivation trigger) — WITHOUT owning those modules' state.

## 4.2 What should NOT belong inside this module (and where it currently leaks)

| Concern | Correct owner | Current state in Treatment Visits |
| --- | --- | --- |
| Treatment plan status / lifecycle (Accepted, Treatment Started, Complete) | Treatment Plans / PlanLifecycleService | Correctly delegated — visit reports a fact, never writes plan status directly (fixed prior bug, §3.1) |
| Money — actual invoice amounts, payment collection, invoice line items | Billing module | Correctly delegated — cost/amount_paid excluded from the writable form; only a BillingPrompt signal is created |
| Appointment scheduling / calendar slot management | Appointments module | Correctly read-only — visit only stores appointment_id as a link, never manages the appointment itself |
| Patient-wide clinical progress narrative | DerivedProgressService / Patient Journey | Correctly delegated — Treatment Visits emits ActivityEngine events, doesn't compute derived progress itself |
| Inventory stock levels & catalog management | Inventory module | PARTIAL LEAK — recordImplantPlacementAndStock() directly creates StockMovement rows and reasons about InventoryLocation inside TreatmentVisitService, rather than calling an Inventory service API. This couples the two modules at the write level, not just the read/reference level. |
| Lab job lifecycle (vendor assignment, return tracking, QC) | Lab module | PARTIAL LEAK — createLabCase() directly instantiates LabCase + LabCaseItem rows inside TreatmentVisitService instead of delegating to a Lab service. Acceptable as a convenience draft-creation today, but it means Lab's own business rules (if any are added later) can be silently bypassed by this code path. |
| Recall/follow-up scheduling policy | PRE / Relationship Engine | PARTIAL LEAK — the 6-month recall Task is hardcoded inline in completePlanAndQueueRecall() (title string, due-date math, category) rather than delegated to RecallEngineService or a workflow rule, duplicating logic that RecallEngineService already owns elsewhere in the codebase. |
| Consultation-to-visit linkage | Consultation module | Column exists but is unwired — self-documented gap, not currently a leak but a missing integration |

Bottom line: the plan/billing/appointment boundaries are clean and match the frozen Canonical Treatment Lifecycle contract. The Inventory, Lab, and Recall boundaries are functionally fine today but architecturally leaky — TreatmentVisitService directly writes into three other modules' tables instead of calling their service layers. This is fine at current scale; it becomes a real problem the moment Inventory, Lab, or PRE need their own validation/business rules that this shortcut bypasses.

# 5. Lifecycle

The intended (and mostly-followed) lifecycle, per the Canonical Treatment Lifecycle V1 doctrine already governing this codebase:

Treatment Plan Accepted (Plan module, plan_decisions)
        |
Visit Created  (treatment_visits row; may or may not link treatment_plan_id)
        |
Visit Items Recorded  (treatment_visit_items; work_outcome per planned item:
                        started -> worked_on -> completed_today)
        | (fires, in the same transaction)
   +- Billing Prompt created (billing_prompts, status=pending)
   +- Lab Case drafted, if the lab section was filled
   +- Implant Placement + Stock deducted, if treatment_name='Implant'
   +- Clinical fact reported to Plan -> PlanLifecycleService re-derives
        plan state (Accepted -> Treatment Started -> Treatment Complete)
        |
Front Desk bills from the Billing Prompt -> treatment_visit_items.billing_status
        pending -> invoiced (invoice_item_id set)
        |
"Mark treatment complete" checkbox (optional, on a visit) ->
        PlanLifecycleService re-derives plan to Complete
        + 6-Month Recall Task auto-created
        |
Follow-up: RecallEngineService later queries visit_date/visit_type to
        surface recall reminders; stamps recall_queued_at on the visit

## 5.1 State transitions actually enforced vs. merely possible

- treatment_visits.status: 8 valid enum values, but NO code anywhere validates that a transition between them is legal. rules() only checks the incoming value is IN the (narrower, 5-value) set {scheduled, in_chair, completed, cancelled, no_show} — meaning started/ongoing/abandoned (from the original 4-value enum) can still exist in the DB from older rows but can no longer be legally re-submitted through this form's own validator. This is a silent validation/schema mismatch — the enum in the migration is wider than the enum enforced by TreatmentVisitService::rules().

- treatment_visit_items.billing_status: pending -> invoiced/waived — transition is only ever driven from the Billing module, not enforced by any guard in TreatmentVisitItem itself (no state machine, just a raw column).

- work_outcome: started/worked_on/completed_today — explicitly documented as "a fact about one visit, never a running status" (model comment), i.e. NOT a state machine by design; each visit's items get a fresh, independent value. This is intentional and correctly implemented.

- Treatment Plan lifecycle transitions themselves (Accepted -> Treatment Started -> Complete) are NOT owned by this module — correctly delegated to PlanLifecycleService, out of scope for this audit but noted as the downstream consumer of every clinical fact this module reports.

# 6. Integrations

| Integration | Direction | Dependency | Risk |
| --- | --- | --- | --- |
| Treatment Plans | Visit -> Plan (report only) | PlanLifecycleService::reactToClinicalFact() | LOW — clean, one-directional, matches frozen contract. Stale comment in TreatmentPlan.php:170-171 wrongly claims the FK doesn't exist — misleading for future engineers, no functional risk today. |
| Billing | Visit -> Billing (signal only, via BillingPrompt) | billing_prompts table, trigger_type='treatment_visit' | MEDIUM — soft-delete orphan risk (§2.5): a deleted visit's pending prompts/items are not cleaned up, so Billing can still surface and invoice against a "deleted" visit. |
| Appointments | Read-only link (appointment_id) | None beyond the FK | LOW |
| Patient Timeline | Visit -> Timeline (read, last 30 visits) | UnifiedTimelineService::addTreatmentVisits() | LOW — read-only, bounded query, no write-back. |
| Inventory | Visit -> Inventory (direct write) | StockMovement, InventoryLocation created directly inside TreatmentVisitService | MEDIUM — architectural coupling (§4.2) + non-atomic double-deduction guard (§2.5, §7). |
| Lab | Visit -> Lab (direct write) | LabCase/LabCaseItem created directly inside TreatmentVisitService | LOW-MEDIUM — functions correctly today but bypasses any Lab-owned validation added later (§4.2). |
| Communications / PRE | Indirect via ActivityEngine events (treatment_visit.work_recorded, treatment.completed) | ActivityEngine::log() | LOW — event-based, decoupled, but the 6-month recall is ALSO created inline by hardcoded logic in the same method, duplicating what an event-driven RulesEngine rule already exists to do elsewhere in the codebase (per the code's own comment) — inconsistent pattern, not a functional bug. |
| Today Actions | Visit -> Today board (read-only) | TodayActionsEngine | LOW |
| AI Assistant | Visit -> AI tool (read-only) | VisitHistoryTool | LOW — but see §9 (AI Readiness) for data-quality caveats. |
| Consultation | Declared but NOT wired | consultation_id FK exists, never populated | MEDIUM — a documented gap (ConsultationClinicalWiringObserver explicitly flags it), meaning any feature assuming consultation-to-visit traceability will silently find nothing. |
| Huddle | Huddle -> Visit (read, including raw DB::table queries bypassing the Eloquent model) | HuddleController, HuddleBoardApiService | LOW-MEDIUM — raw query bypass means any future model-level scope (e.g. a global soft-delete or tenant scope) won't automatically apply to these Huddle queries; comment in the code already flags treatment_visits has no branch_id, so Huddle scopes via patients instead. |
| Workflow Engine | Visit -> Workflow (shadow/observational only) | WorkflowShadowRunner | LOW — feature-flagged off, cannot affect production behavior today. |

# 7. Production Readiness Audit

| Finding | Priority |
| --- | --- |
| Two unprotected PHI-reading API endpoints GET /patients/{patient}/visits/form-options and GET /visits/{visit} carry no api.role:module:patients,view middleware — only the blanket auth:sanctum wrapper. Every comparable PHI read elsewhere in the same file was retrofitted with this gate after a documented prior vulnerability class ("reachable by any authenticated token, which defeated the patients-view gate"). show() returns full patient PHI, vitals and prescriptions to ANY authenticated API user regardless of module permission. Verified independently: routes/api.php:253-254 | P0 |
| Soft-delete does not cascade to child rows TreatmentVisitController::destroy() (web + API) calls plain $visit->delete() (soft). treatment_visit_items.treatment_visit_id is cascadeOnDelete, which only fires on a hard delete — never on Eloquent SoftDeletes. A "deleted" visit leaves its items and billing_prompts fully live and billable. DerivedProgressService documents the gap in its own comment but no controller compensates. app/Http/Controllers/TreatmentVisitController.php:47-52; DerivedProgressService.php:~129 | P0 |
| No audit trail on clinical edits No versioning, no change log, no locking of completed visits. A completed clinical record (RCT canals, implant torque, prescriptions) can be silently rewritten at any time with only created_by/timestamps to go on — a real compliance and dispute-resolution gap for a clinical record system. No corresponding table/service found in repo | P0 |
| No policy/authorization layer, middleware-only Neither controller has a single authorize()/Gate::/can() call. All access control is route-middleware string matching (module:patients,edit). This works today but is fragile — a new route added without copying the exact middleware string silently has no protection (as already happened with the two P0 API routes above). Confirmed absent across both TreatmentVisitController.php files | P1 |
| Non-atomic implant stock-deduction guard recordImplantPlacementAndStock() checks StockMovement::where(...)->exists() before inserting, with no lockForUpdate(). A double-submit race (e.g. a retried mobile request) could theoretically double-deduct stock. Mitigated but not eliminated by the surrounding DB::transaction. TreatmentVisitService.php:332-338 | P1 |
| visit_number, clinical_notes, next_visit_plan are dead columns Present in the DB from the base migration, never referenced by $fillable, casts, or any service code. Schema drift with no cleanup migration — confuses anyone reading the DB directly (e.g. via a BI tool or a support engineer doing a manual query). app/Models/TreatmentVisit.php:17-91 (absence), migration 2026_05_26_100005 | P2 |
| status enum validated more narrowly than it is stored The DB enum has 8 values (two overlapping naming generations); TreatmentVisitService::rules() only accepts 5 of them. Rows written under the older 4-value scheme (started/ongoing/abandoned) can exist but can never again be legally resubmitted through this validator — an inconsistency that will eventually surface as a confusing "why can't I save this visit" bug. TreatmentVisitService.php:61 vs. migration 2026_06_11_180000 | P2 |
| Fragile task-dedupe by title string match completePlanAndQueueRecall() deduplicates the 6-month recall Task using title LIKE '%recall%' OR LIKE '%6-month%' rather than any structured link back to the plan/visit. A future title wording change or localization silently breaks the dedupe and starts creating duplicate recall tasks. TreatmentVisitService.php:400-407 | P2 |
| Zero PHPUnit test coverage of the service layer Only one Dusk browser test exists for the entire module, and it silently markTestSkipped()s if CRAWL_EMAIL isn't configured — meaning CI can pass green having never actually exercised create(), update(), guardPlanItemOwnership(), or the implant-stock idempotency logic. No test proves the transaction rollback behavior on a mid-save exception. tests/Browser/DailyClinicTreatmentVisitTest.php (only match repo-wide) | P1 |
| Dead controller file left in the tree app/Http/Controllers/ContentManagement/TreatmentVisitController.php has its class body stripped (a self-documented naming-collision fix) but the file itself was never removed — pure code hygiene, zero functional risk since it isn't routed. app/Http/Controllers/ContentManagement/TreatmentVisitController.php | P3 |
| Misleading migration filenames 2026_05_26_100006's filename says create_treatment_visits_table but its body is a Schema::table ALTER; 2026_05_26_100007 is a documented no-op left in the migration history. No runtime impact, but actively misleading for schema-history reconstruction. See §2.4 | P3 |
| consultation_id FK never populated Column exists, relationship is defined on the model, but nothing writes it — a documented, acknowledged gap rather than a silent one. ConsultationClinicalWiringObserver.php:29-31 | P3 |

# 8. UX Audit

## 8.1 Observations from the 2,302-line tab template

- Doctor field is read-only, auto-filled from auth()->user() — good default, removes a redundant click, but means a single-clinic-owner recording a visit on behalf of an associate must be logged in AS that associate; there's no "recorded by / performed by" split for cross-covering staff.

- The modal mixes three distinct concerns in one long scroll: (1) linking to a plan/appointment, (2) picking planned items with per-item work_outcome, (3) free-text clinical detail fields (RCT/Implant/Filling/etc. — a different sub-form per treatment type). A dentist doing a routine RCT visit still scrolls past Implant/Crown/Extraction fields that don't apply to them.

- Repeat-work detection surfaces an amber warning panel requiring a reason — good friction-where-it-matters design, but it's a manual flag (is_repeat) rather than system-suggested from history (e.g. "this tooth had the same treatment 2 visits ago — is this a repeat?").

- Vitals are optional and collapsible — sensible default for a dental (non-medical-emergency) context, avoids forcing data entry that most visits don't need.

- Lab Case Required prompt appears inline in the same modal rather than as a follow-up nudge after save — reasonable, avoids a second trip, but conflates "record what happened" with "now also manage a lab job" in one save action.

- "Mark treatment complete" is a single checkbox buried mid-form (around line 906) that triggers a cascading side-effect (plan completion + recall task creation) with no confirmation step or visible summary of what will happen — a misclick has real downstream consequences (auto-created task, plan status change) with no undo path exposed in the UI.

- No visible indicator in the form of which fields are billing-relevant vs. purely clinical — the doctor can't tell at a glance what the front desk will see in the resulting billing prompt.

## 8.2 Suggested workflow improvements

- Progressively disclose the clinical detail sub-form based on the selected treatment_name (show RCT fields only when RCT is picked) rather than a single long scroll containing every treatment type's fields.

- Surface a lightweight "last visit for this tooth was N days ago — mark as repeat?" suggestion instead of relying purely on manual is_repeat flagging.

- Add a confirmation summary ("This will complete the plan and schedule a 6-month recall") before the mark_treatment_complete side-effects fire, since they touch three other tables.

- Show a live preview of the billing prompt description that will be generated ("Bill for: RCT (Ceramic) — Tooth 26") so the doctor can catch mis-entries before saving, since front desk relies on this text verbatim.

- Consider a lightweight quick-visit mode for the common case (no plan link, single treatment, no vitals) vs. the full form, since most of the 2,302-line template's branches exist for less-common scenarios (implants, multi-tooth RCT, lab cases).

# 9. AI Readiness

Question: if Dentfluence gets a full AI secretary, can it understand treatment visits reliably?

## 9.1 Strengths

- work_outcome is a genuinely well-designed canonical signal — a bounded 3-value enum (started/worked_on/completed_today) explicitly documented as a per-visit FACT, not a mutable status. This is exactly the kind of structured, unambiguous field an AI assistant can reason over reliably (VisitHistoryTool already reads it).

- ActivityEngine events (treatment_visit.work_recorded, treatment.completed) are structured, timestamped, and carry patient_id/treatment_plan_id/treatment_visit_id metadata — good event-generation quality for a future AI timeline/summary feature.

- The one-directional Visit -> Plan reporting channel (reportClinicalFactToPlan) means an AI reading plan state can trust it reflects real clinical facts, not a second/competing writer — reduces ambiguity.

## 9.2 Gaps

- status (the visit-level field) is NOT canonical — 8 overlapping enum values across two naming generations (§5.1, §7) means an AI summarizing "what's the state of this visit" cannot trust a single authoritative field without also cross-referencing work_outcome on its items.

- treatment_name and material_option/tooth_number are free-text strings on treatment_visit_items, not normalized references to a treatment catalog ID — an AI assistant trying to answer "how many RCTs has Dr. X done this month" must do fuzzy string matching against inconsistently-cased/spelled free text rather than a clean foreign key.

- consultation_id is present but unpopulated — any AI feature trying to trace "what was diagnosed -> what plan -> what was actually done in the chair" hits a real gap between Consultation and Visit with no data to follow.

- No structured metadata distinguishing a routine follow-up visit from a first-treatment visit beyond the loosely-defined visit_type free string (treatment/followup/emergency/recall) — ambiguous for an AI trying to build a care-episode narrative.

- Clinical detail fields (RCT canal lengths, implant torque, etc.) are stored as flat columns/JSON arrays per visit with no clinical coding standard (no SNOMED/ICD/CDT codes) — fine for a solo-clinic UI today, but a real ceiling if Dentfluence later wants AI-assisted clinical coding, insurance claims automation, or cross-clinic benchmarking.

- Soft-deleted visits are excluded by SOME consumers (DerivedProgressService) but not guaranteed to be excluded by all (raw DB::table Huddle queries, for example) — an AI feature built by simply querying treatment_visits without knowing this convention will silently include "deleted" clinical records in its reasoning.

# 10. V1 Freeze Checklist

## KEEP — production ready as-is

- The single-service architecture (TreatmentVisitService shared identically by web + API) — this is the module's biggest structural strength and should not be touched.

- The Visit -> Plan one-directional reporting contract (reportClinicalFactToPlan / PlanLifecycleService) — correctly matches the frozen Canonical Treatment Lifecycle doctrine.

- Exclusion of cost/amount_paid/payment_mode/payment_reference from the visit form — correct billing/clinical separation.

- guardPlanItemOwnership() cross-patient/cross-plan guard — a real security-adjacent fix already correctly implemented.

- work_outcome design (bounded enum, per-visit fact, not a running status) — well-modeled, AI-friendly, keep as the pattern to extend.

- Idempotent implant placement/stock logic (functionally correct even if not fully race-proof — see IMPROVE).

## IMPROVE — needs refinement before freeze

- Add authorization middleware to the two exposed API routes (form-options, show) — see BLOCKERS, this is really a blocker dressed as an improvement.

- Fix soft-delete cascade: either hard-delete dependent treatment_visit_items/billing_prompts when a visit is soft-deleted, or add an explicit compensating cleanup step in destroy().

- Reconcile the treatment_visits.status enum: pick one canonical set of values, migrate legacy rows, and make TreatmentVisitService::rules() the single source of truth that matches the DB constraint exactly.

- Replace the title-string recall task dedupe with a structured link (e.g. a nullable source_visit_id / source_plan_id column on tasks) so the dedupe survives wording changes.

- Add lockForUpdate() (or a unique DB constraint) to the implant stock-deduction guard to close the double-submit race definitively rather than relying on transaction timing.

- Write PHPUnit Feature tests for TreatmentVisitService::create()/update() — transaction rollback on failure, guardPlanItemOwnership rejection, billing prompt creation, implant stock idempotency — before this module can be called "tested."

- Add a lightweight audit/changelog on treatment_visits/treatment_visit_items writes (even just an activity log entry per edit) to close the clinical-record-integrity gap.

## REMOVE — dead code or unnecessary complexity

- app/Http/Controllers/ContentManagement/TreatmentVisitController.php — git-delete the empty shell file.

- treatment_visits.visit_number, clinical_notes, next_visit_plan columns — drop via a cleanup migration once confirmed unused by any report/export.

- database/migrations/2026_05_26_100007_add_clinical_details_to_treatment_visits_table.php — cannot be deleted (migrations are immutable per project policy) but should be flagged in schema docs as the documented no-op it is, and 100006 should be renamed in documentation (not the file itself) to reflect that it's an ALTER.

## BLOCKERS — must be resolved before this module can be called production-safe

- P0: Add api.role:module:patients,view middleware to GET /patients/{patient}/visits/form-options and GET /visits/{visit} in routes/api.php:253-254 — currently any authenticated API token can read full patient PHI, vitals, and prescriptions through these two routes.

- P0: Resolve the soft-delete orphan gap on treatment_visits — a "deleted" visit currently leaves live, billable treatment_visit_items and billing_prompts rows with no UI path to see or clean them up.

- P0 (governance, not code): No audit trail exists for clinical record edits — this should be resolved or explicitly accepted as a known V1 limitation before freeze, since it is a foundational clinical-documentation-integrity concern, not a peripheral one.