DENTFLUENCE OS · PATIENT MODULE

Phase 2 — Planning & Implementation Blueprint

From approved audit to Production Freeze and CEO sign-off

Prepared for: CTO

Prepared by: Lead Software Engineer / Senior Architect

Date: 2 August 2026

Baseline: Dentfluence_Patient_Module_Audit.docx (approved)

This document does not re-audit the module. Every recommendation below traces to a finding in the approved audit.

# Table of Contents

# Step 1 — Child Modules

The Patient Module decomposes into 15 logical child modules. Completion %, stage, and readiness are carried forward unchanged from the approved audit — this section only reorganizes those findings by ownership boundary so each piece can be planned, tested, and frozen independently.

| Child Module | Purpose (1 line) | Compl. | Stage | Prod Ready? |
| --- | --- | --- | --- | --- |
| 1. Registration | Create a new patient identity; the single mint point for the whole app. | 95% | Hardening | Yes* |
| 2. Search & List | Typeahead + filtered list for reception and clinical staff. | 100% | Frozen-candidate | Yes |
| 3. Profile | The 11-tab profile screen (header, core data, lazy tabs). | 90% | Bug-fixing | Conditional |
| 4. Family & Guardian | Family graph + guardian linkage, DPDP minor-consent anchor. | 85% | Policy-pending | Conditional |
| 5. Journey Timeline | Canonical cross-module patient-history read model. | 100% | Frozen-candidate | Yes |
| 6. Duplicate Detection | Phone-based warning at registration time. | 60% | Rework | No |
| 7. Duplicate Merge | Admin-only transactional merge of two patient records. | 90% | Remediation | Conditional |
| 8. Communications | Patient-scoped call/WhatsApp/email/SMS log. | 80% | Consolidation-pending | Conditional |
| 9. Documents | Clinical file storage (legacy PatientDocument model retired). | 90% | Cleanup | Conditional |
| 10. Consent | Consent capture incl. minor/guardian consent. | 70% | Policy-pending | Conditional |
| 11. ABHA / ABDM | Manual ABHA capture, interim pre-gateway design. | 60% | Interim-design | Conditional |
| 12. Import | Bulk CSV patient import with dedup + chunked transactions. | 95% | Frozen-candidate | Yes |
| 13. Export | CSV export of the patient list. | 90% | Hardening | Conditional |
| 14. Security & Permissions | module:patients,* gates across every route. | 90% | Hardening | Conditional |
| 15. Audit / Activity Logs | "Viewed" trail + Auditable model-event hooks. | 100% | Frozen-candidate | Yes |

Note on "Reports": the audit found no dedicated patient-reporting feature inside this module (patient-level data feeds other modules' reports, e.g. billing, recall). It is therefore not carried as a child module here — it is out of Phase 2 scope and, if wanted, should be scoped as a new, separate initiative rather than retrofitted into this freeze.

## 1.1 Child module detail

### 1. Registration

Scope: create + edit patient identity via the shared add/edit modal. Features: 5-tab intake form, duplicate-phone soft warning, optimistic-lock edit, DPDP nominee capture (Data Rights flow only). Dependencies: PatientService (register/updateFromInput), ProvidesPatientRules validation trait, FamilyLinkService (optional duplicate-linking at store time). Current stage: functionally complete; hardening pass needed for duplicate-detection weakness (child module 6) and the nominee-fillable gap.

### 2. Search & List

Scope: PatientController::index/search, PatientService::filteredQuery/suggest. No open findings from the audit. Production ready as-is.

### 3. Profile

Scope: show.blade.php orchestrator + header + tab-profile + 11 lazy tabs. Dependencies: PatientProfileService (coreProfile/tabData), FamilyLinkService (familyPanel). Open items: Wallet tab dual-render bug (P0), Membership tab JS inconsistency (P3), Notes tab mislabeling (P3), vocabulary drift "Accepted" vs "Committed" (P3), 5 confirmed dead views to remove (P2).

### 4. Family & Guardian

Scope: FamilyLinkService + Patient/FamilyController — link/update/remove family members, attach guardians. Open items: minor-guardian requirement is advisory only everywhere (P1, policy decision required); family links deliberately cross branch boundaries (documented, relevant to future clinic_id work, not a freeze blocker).

### 5. Journey Timeline

Scope: PatientJourneyService facade over UnifiedTimelineService. No open findings beyond the pre-existing, already-approved KD-3/KD-4 debt items in the module's own freeze doc (no timeline caching; assistant tools not yet repointed) — both out of Phase 2 scope per the audit (V3/future).

### 6. Duplicate Detection

Scope: PatientService::findDuplicatesByPhone(), the store()-time soft-guard UI. Open items: exact-match only, no normalization, fully client-dismissible with no server re-check (P1) — the single largest functional gap short of merge itself.

### 7. Duplicate Merge

Scope: PatientMergeService + PatientMergeManifest + PatientMergeController + CLI commands. Open items: reversal messaging is materially misleading (P0, highest-risk finding in the whole audit); test coverage only exercises the family-link slice of ~29 merged tables (P1); three unsynced "which fields matter" lists (P2); no FK constraints on patient_merges core columns (P2).

### 8. Communications

Scope: PatientCommunicationController, PatientCommunication model. Open items: two parallel logging systems merged only at the read layer (P2, tracked as a cross-module consolidation effort, not Patients-specific); hard delete only, no soft-delete.

### 9. Documents

Scope: clinical file upload/list via patients/partials/documents-tab.blade.php, backed by ClinicalFileUploadService (NOT the dead PatientDocument model). Open items: delete the dead PatientDocument model + its dangling relation comment (P0, near-zero cost); tooth-chart re-implementation duplicated instead of reused (P2, Reuse-First violation).

### 10. Consent

Scope: PatientConsent + ConsentLog, guardian free-text fields on the consent screen for minors. Open items: same minor/guardian policy gap as child module 4 — these two should be decided and implemented together, not separately.

### 11. ABHA / ABDM

Scope: Abdm\PatientAbhaController, manual entry + self-attested verification status. Open items: staff can self-mark "verified" with no gateway check (P1 for compliance-readiness, but explicitly interim-by-design — full fix is tied to the separate ABDM Migration Plan, which the audit and project history both mark design-only / future).

### 12. Import

Scope: PatientImportExportController import path. No open findings — chunked, transactional, dedup-safe, CSV-injection-safe. Production ready as-is.

### 13. Export

Scope: same controller, export path. Open item: gated by a hardcoded admin-role check instead of the module permission system (P1).

### 14. Security & Permissions

Scope: route middleware across routes/web.php and routes/api.php. Open items: two DELETE routes gated at edit-level instead of delete-level (P0); CSV export permission gap (shared with child module 13, P1).

### 15. Audit / Activity Logs

Scope: AuditLog "viewed" writes + Auditable trait hooks. Open item: write-amplification at scale (P3, monitor only, not a defect).

# Step 2 — Component Inventory

Every component the audit identified, grouped by child module. This is the authoritative file map for Phase 2 task assignment — it is not new discovery, it is the audit's own file list reorganized for execution planning.

| Child Module | DB Tables | Models | Controllers / Services | Views | Tests |
| --- | --- | --- | --- | --- | --- |
| Registration | patients | Patient | PatientController@store/@update, PatientService, ProvidesPatientRules | partials/add-patient-modal.blade.php | DailyClinicAddPatientTest |
| Search & List | patients | Patient | PatientController@index/@search, PatientService::filteredQuery/suggest | patients/index.blade.php, _search.blade.php | — (none dedicated; covered indirectly) |
| Profile | patients + all tab source tables | Patient + tab-source models | PatientController@show/@tab, PatientProfileService | patients/show.blade.php, profile/*, tabs/* (11), partials/* | ProfileRefactorTest, JourneyTimelineTest |
| Family & Guardian | patient_links | PatientLink | Patient/FamilyController, FamilyLinkService | partials/family-contacts.blade.php, profile/tab-profile.blade.php | FamilyLinkServiceTest, FamilyGuardianFoundationTest, FamilyContactsSectionTest, PatientFamilyApiTest, PatientRelationshipLinkerTest |
| Journey Timeline | (reads Activity ledger + 16 source tables) | PatientJourney (Case Acceptance, separate) | PatientJourneyService, UnifiedTimelineService | profile/journey-timeline*.blade.php | JourneyTimelineTest |
| Duplicate Detection | patients | Patient | PatientService::findDuplicatesByPhone | add-patient-modal.blade.php (dup-resolution screen) | None found — gap |
| Duplicate Merge | patient_merges + ~29 re-parented tables | PatientMerge | PatientMergeService, PatientMergeManifest, PatientMergeController, PatientMergeCommand/Coverage/SmokeTest | patients/merge.blade.php | FamilyGuardianFoundationTest (partial only) |
| Communications | patient_communications | PatientCommunication | PatientCommunicationController | (JSON API, no dedicated view) | None found — gap |
| Documents | clinical_files (not patient_documents) | ClinicalFile (PatientDocument = dead) | ClinicalFileUploadService | partials/documents-tab.blade.php, documents-upload-modal.blade.php | None found — gap |
| Consent | patient_consents, consent_logs | PatientConsent, ConsentLog | ConsentController | consent/patient.blade.php | ConsentGuardianAnchorTest |
| ABHA / ABDM | patients (abha_* cols), patient_identifiers | PatientIdentifier | Abdm\PatientAbhaController | patients/abha.blade.php | None found — gap |
| Import | patients | Patient | PatientImportExportController (import path) | patients/import-preview.blade.php | None found — gap (import.blade.php itself is dead) |
| Export | patients | Patient | PatientImportExportController (export path) | — | None found — gap |
| Security & Permissions | n/a | n/a | routes/web.php + routes/api.php middleware | n/a | Covered indirectly by feature tests |
| Audit / Activity Logs | audit_logs | AuditLog (HashChained) | Auditable trait (model-event hooks) | n/a | None found — gap |

# Step 3 — Remaining Implementation

Per child module: what's done, what's incomplete, what's missing outright, what's deprecated, and what's blocked. Every line traces to a specific audit finding.

| Child Module | Completed | Incomplete / Missing | Deprecated | Blocked |
| --- | --- | --- | --- | --- |
| Registration | Create/edit, validation unification, optimistic locking | Server-side duplicate re-check (P1, →child 6); nominee fields not in edit form (P2) | — | None |
| Search & List | Filtered list, typeahead | — | — | None |
| Profile | Header, core tab, 9 of 11 lazy tabs | Wallet tab fix (P0); Membership tab Alpine migration (P3) | 6 dead views (create/edit/import/patient-tags/detail-row/bak_v1) | None |
| Family & Guardian | Link/update/remove, guardian attach, self-link block, minor-as-guardian block | Minor-HAS-a-guardian enforcement (P1) — blocked on policy decision | — | Blocked on CTO/clinical-lead decision |
| Journey Timeline | Facade, permission filtering, cursor pagination | — | — | None |
| Duplicate Detection | Exact-match warning, dismissible UI | Normalization, server-side re-check, test coverage (all P1) | — | None |
| Duplicate Merge | Transactional engine, safety gates, audit record | Real reversal OR corrected messaging (P0); broad test coverage (P1); FK constraints (P2) | reversal(json) column — write-only, unread | Reversal implementation blocked on a scope decision (implement vs. message-only fix) |
| Communications | Dual-source read merge, CRUD | Single-writer consolidation (P2, cross-module) | — | Blocked on the platform-wide comms-consolidation project, not this freeze |
| Documents | Upload/list via ClinicalFileUploadService | Delete dead model (P0); de-duplicate tooth-chart widget (P2) | PatientDocument model + patient_documents table (already dropped) | None |
| Consent | Capture, append-only log | Guardian-linkage tie-in (P1) — same policy block as Family & Guardian | — | Blocked on same policy decision |
| ABHA / ABDM | Manual capture, identifier mirroring | Gateway verification (Future — separate ABDM Migration Plan) | — | Blocked on ABDM Migration Plan timeline, not this freeze |
| Import | Chunked transactional import, dedup pre-check | — | import.blade.php (unused legacy view) | None |
| Export | CSV export, formula-injection defense | Move to module permission gate (P1) | — | None |
| Security & Permissions | Consistent module:patients,* gating on ~30 of 32 routes | 2 routes need edit→delete correction (P0) | — | None |
| Audit / Activity Logs | Viewed-trail, Auditable hooks | — | — | None |

# Step 4 — Implementation Plan

20 tasks, each tracing to a specific audit finding. Numbered PM-001…PM-020 for reference in the dependency graph (Step 5) and dashboard (Step 7).

## P0 — Blocking Production Freeze

PM-001 — Correct merge-reversal messaging (or scope real reversal) Priority: P0 Dependencies: None Estimated effort: Messaging fix: <1 hr. Full reversal: 3-5 days (separate decision, see Step 5). Risk: High Files to modify: app/Console/Commands/PatientMergeCommand.php (prompt text); PatientMergeController (UI copy if any claims reversibility) Testing required: Manual verification of new copy; no automated test needed for the messaging-only fix. Documentation required: Update docs/patients-module-master.md merge section to state the true (permanent) behavior. Backward compatibility: None — text/copy change only, or additive if reversal is later implemented.

PM-002 — Fix Wallet tab dual-render bug Priority: P0 Dependencies: None Estimated effort: <1 hr once canonical block is chosen Risk: Low Files to modify: resources/views/patients/tabs/wallet.blade.php Testing required: Manual visual regression on the Wallet tab (screenshot before/after); confirm Add Credit control matches the decided design. Documentation required: Close out KD-1 in docs/patients-module-master.md as resolved. Backward compatibility: None — removes a duplicate block, does not change any API or route.

PM-003 — Regate 2 DELETE routes from ,edit to ,delete Priority: P0 Dependencies: None Estimated effort: <1 hr + test Risk: Medium — could break a role that currently has edit-but-not-delete relying on the old gate Files to modify: routes/web.php (relationship-notes.destroy, opportunities.destroy) Testing required: New feature test asserting 403 for edit-only role, 200 for delete-capable role, on both routes. Documentation required: Update the permissions table in docs/patients-module-master.md §9. Backward compatibility: Potential behavior change for any role configured with edit-but-not-delete — confirm with CTO before shipping; announce in release notes.

PM-004 — Delete dead PatientDocument model Priority: P0 Dependencies: None Estimated effort: <30 min Risk: Low Files to modify: app/Models/PatientDocument.php (delete); grep confirms zero live references Testing required: Run full test suite once to confirm nothing silently depended on class-existence (e.g. via reflection). Documentation required: Remove any doc references to PatientDocument; confirm ClinicalFile is documented as its replacement. Backward compatibility: None — file is confirmed unreferenced dead code.

## P1 — High, required before sign-off

PM-005 — Decide and implement minor/guardian enforcement policy Priority: P1 Dependencies: None (decision); implementation may touch PM-006-adjacent registration flow Estimated effort: Decision: immediate (1 meeting). Implementation if hard-block chosen: 1-3 days. Risk: Medium Files to modify: Decision owners: CTO + clinical lead. If hard-block: PatientService::register(), ConsentController, Patient/FamilyController, patients/create UI Testing required: New tests for both branches of the decision (advisory-stays vs. hard-block-added) so the decision is enforced and regression-proof going forward. Documentation required: Record the decision itself in docs/patients-module-master.md as a design amendment — this is exactly the kind of decision that document's own process calls for. Backward compatibility: If hard-block is chosen: existing minors-without-guardians in production must be handled (backfill/warning banner) — flag data-migration impact before implementing.

PM-006 — Strengthen duplicate-phone detection Priority: P1 Dependencies: None Estimated effort: 1-2 days Risk: Medium — could surface previously-hidden duplicate warnings to staff who aren't expecting them Files to modify: app/Services/PatientService.php (findDuplicatesByPhone), PatientController::store() Testing required: New tests: normalized-format matching (+91/spacing), server-side re-check rejects a stale/forged confirm_duplicate flag. Documentation required: Note the behavior change in release notes for reception staff (more duplicates will now surface). Backward compatibility: Additive — existing exact-match behavior still works, this only catches more cases; no route/API contract change.

PM-007 — Move CSV export to the module permission system Priority: P1 Dependencies: None Estimated effort: 2-4 hrs Risk: Low Files to modify: app/Http/Controllers/PatientImportExportController.php (export), routes/web.php Testing required: Feature test: non-admin role WITH the new export permission succeeds; role without it is denied. Documentation required: Update permission matrix documentation to list the new export permission. Backward compatibility: Requires an explicit permission-seeding decision — existing admins must be granted it during migration so no one silently loses export access.

PM-008 — Build merge test coverage beyond the family-link slice Priority: P1 Dependencies: PM-001 (test the corrected/true behavior, not the misleading claim) Estimated effort: 2-3 days Risk: Low — test-only change Files to modify: tests/Feature/Patients/PatientMergeServiceTest.php (new) Testing required: Cover: appointments, invoices/payments, treatment plans, clinical files each correctly re-parented after merge; failure-path rollback. Documentation required: Document the covered scope in the merge section of the master doc so future schema additions know to extend this suite. Backward compatibility: None — additive test coverage only.

## P2 — Medium, target before freeze but not release-blocking

PM-009 — Sweep 6 confirmed dead views Priority: P2 Dependencies: None Estimated effort: <1 day Risk: Low Files to modify: patients/create.blade.php, edit.blade.php, import.blade.php, partials/patient-tags.blade.php, partials/detail-row.blade.php, partials/treatment-plan-tab.blade.php.bak_v1 (all delete) Testing required: Full route crawl (php artisan app:crawl-routes) to confirm no 404s introduced. Documentation required: Close out KD-2 in docs/patients-module-master.md. Backward compatibility: None — confirmed zero references in the audit.

PM-010 — Consolidate the 3 duplicated "which fields matter" lists Priority: P2 Dependencies: None Estimated effort: 0.5-1 day Risk: Low Files to modify: app/Http/Controllers/PatientMergeController.php (DIFF_FIELDS), app/Services/Patient/PatientMergeService.php (RECONCILABLE_FIELDS), app/Http/Requests/Patient/ProvidesPatientRules.php Testing required: Regression test: merge preview screen still shows the same field diff set as before the consolidation. Documentation required: Note the single source of truth in code comments; no user-facing doc change needed. Backward compatibility: None — internal refactor, same external behavior.

PM-011 — Add FK constraints to patient_merges core columns Priority: P2 Dependencies: PM-008 (run new merge tests against the constrained schema first) Estimated effort: 0.5 day + data check Risk: Medium — must confirm no orphaned rows exist before adding the constraint Files to modify: New migration: add foreign keys to patient_merges.surviving_patient_id / merged_patient_id (withTrashed-safe) Testing required: Migration dry-run against a production data snapshot to confirm zero constraint violations before applying. Documentation required: None beyond the migration's own changelog entry. Backward compatibility: Low risk if the pre-check passes; do not run the migration without the data check.

PM-012 — Consolidate patient-communication dual-write systems Priority: Dependencies: Depends on the platform-wide communication-consolidation project already tracked separately Estimated effort: Not estimated here — cross-module effort Risk: Medium Files to modify: Out of this module's file set — cross-cutting with CommunicationQueue Testing required: Owned by the comms-consolidation initiative's own test plan. Documentation required: Reference this finding from that project's planning doc. Backward compatibility: Cross-module — coordinate before touching patient_communications write paths.

PM-013 — Narrow the broad exception handling in benefitLogs() Priority: P2 Dependencies: None Estimated effort: <1 hr Risk: Low Files to modify: app/Services/PatientProfileService.php (benefitLogs) Testing required: Test that a genuine DB error now surfaces (logged/500) instead of silently returning an empty collection; confirm the legitimate "table doesn't exist yet" case is still handled gracefully. Documentation required: None. Backward compatibility: None — internal error-handling change only.

PM-020 — Decide fillable status of DPDP nominee fields Priority: Dependencies: None Estimated effort: Decision: immediate. Implementation if fillable is added: 0.5 day. Risk: Low Files to modify: app/Models/Patient.php ($fillable), PatientService::register()/updateFromInput(), add-patient-modal.blade.php (if exposed in the edit form) Testing required: If added: test that nominee fields round-trip through the normal edit form. Documentation required: Record the decision (DPDP-flow-only vs. general edit form) in the master doc. Backward compatibility: Additive only if changed — no existing behavior removed either way.

## P3 — Low, backlog for post-freeze

PM-014 — Add explicit $fillable guard to PatientSource Priority: P3 Dependencies: None Estimated effort: <1 hr Risk: Low Files to modify: app/Models/PatientSource.php Testing required: None required beyond existing coverage. Documentation required: None. Backward compatibility: None.

PM-015 — Wrap register() and softDelete() secondary writes in transactions Priority: P3 Dependencies: None Estimated effort: <1 hr each Risk: Low Files to modify: app/Services/PatientService.php Testing required: Existing tests should continue passing unmodified. Documentation required: None. Backward compatibility: None — same observable behavior, only atomicity improves.

PM-016 — Accessibility pass (aria-* + label coverage) Priority: Dependencies: None Estimated effort: Ongoing, opportunistic Risk: Low Files to modify: All patients/* views, prioritized if a non-staff-facing surface is ever built on this pattern Testing required: Manual screen-reader spot check once addressed. Documentation required: None. Backward compatibility: None.

PM-017 — Propagate "Committed" vocabulary rename to patient tabs Priority: P3 Dependencies: None Estimated effort: <1 day Risk: Low Files to modify: resources/views/patients/partials/treatment-plan-tab.blade.php, treatment-visits-tab.blade.php Testing required: Manual UI check for consistent language. Documentation required: None — this is itself closing a doc/code drift. Backward compatibility: None — copy-only change.

PM-018 — Refresh the stale "FROZEN" master-doc header Priority: P3 Dependencies: None Estimated effort: <1 hr Risk: Low Files to modify: docs/patients-module-master.md Testing required: None. Documentation required: This IS the documentation task. Backward compatibility: None.

PM-019 — Real ABDM gateway verification Priority: Dependencies: ABDM Migration Plan (tracked separately, design-only today) Estimated effort: Not estimated — separate initiative Risk: Medium Files to modify: Abdm\PatientAbhaController and the wider ABDM integration surface Testing required: Owned by that initiative's own test plan. Documentation required: Owned by that initiative's own design doc. Backward compatibility: Will need careful handling of already-self-attested "verified" records at cutover.

# Step 5 — Execution Order

## 5.1 Dependency Graph

Day 1-2  (fully parallel, no dependencies between them)

PM-002 Wallet tab fix

PM-003 Route permission fix

PM-004 Delete dead model

PM-001 Merge messaging fix

PM-005 Policy decision meeting (CTO + clinical lead) -- unblocks PM-005-impl

Week 1  (parallel, independent of each other and of Day 1-2 items)

PM-006 Duplicate-phone hardening

PM-007 CSV export permission fix

PM-009 Dead-view sweep

PM-013 benefitLogs() exception narrowing

PM-014, PM-015 (P3 quick wins, opportunistic)

Week 1-2  (depends on PM-001 / PM-005 decisions landing first)

PM-008 Merge test coverage           <- after PM-001

PM-005-impl (if hard-block chosen)   <- after PM-005 decision

Week 2  (sequenced after PM-008 for schema safety)

PM-010 Consolidate field lists

PM-011 Add FK constraints to patient_merges   <- after PM-008 passes

Week 2-3  (independent, opportunistic)

PM-017 Vocabulary rename

PM-018 Doc refresh

PM-020 Nominee-fillable decision

Not on the freeze critical path (tracked, cross-module, or future)

PM-012 Comms consolidation  -- separate initiative

PM-019 ABDM gateway verification -- separate initiative

PM-016 Accessibility pass -- backlog

## 5.2 Critical Path

PM-005 (policy decision) is the true critical-path item — it is the only task that blocks a downstream implementation task (the minor/guardian hard-block, if chosen) and has no code shortcut. Get this meeting on the calendar in Week 1, day 1, in parallel with the P0 code fixes. Everything else in P0/P1 is independently completable within days and can run in parallel across however many engineers are available.

## 5.3 Parallel Tasks

All four P0 tasks (PM-001–PM-004) touch disjoint files and can be assigned to different engineers simultaneously with zero merge-conflict risk. Within P1, PM-006 and PM-007 are similarly independent of each other and of PM-008.

## 5.4 Independent Tasks (no freeze dependency at all)

PM-012 (comms consolidation) and PM-019 (ABDM gateway) are explicitly out of this freeze's critical path — they are tracked, cross-module or future-phase efforts that the audit itself scoped as such. Do not let them block the Patient Module freeze date.

## 5.5 High-Risk Tasks

PM-003 (route regate) and PM-006 (duplicate-detection hardening) are the two tasks most likely to change what staff experience day-to-day (a role losing an implicit capability; more duplicate warnings surfacing). Both should ship with a release note and a rollback plan, not just a test pass. PM-011 (FK constraints) is technically low-complexity but carries data-integrity risk if the pre-migration orphan check is skipped — treat the data check as a hard gate, not an optional step.

# Step 6 — Freeze Checklist

Each child module must clear all nine stages below before it is eligible for Production Freeze. Exit criteria are measurable, not subjective — an item is either done or it isn't.

| Stage | Exit Criteria |
| --- | --- |
| Planning | Task(s) for every open finding in this module have a Task ID (Step 4), an owner, and an estimate. |
| Implementation | All P0 and P1 tasks for the module are merged to main; no task remains "in progress" past its estimate without an escalation note. |
| Testing | New/updated automated tests exist for every P0/P1 change and pass locally + in CI; no test was deleted or skipped to make this true. |
| Bug Fixes | Every defect found during this module's own testing pass is either fixed or explicitly deferred with a Task ID and CTO sign-off on the deferral. |
| Documentation | docs/patients-module-master.md (or the relevant phase doc) reflects the module's true current state — no stale claims remain for this module specifically. |
| Regression Testing | php artisan test tests/Feature/Patients passes in full; php artisan app:crawl-routes reports zero new 404/500s touching this module's routes. |
| Performance Testing | No new N+1 query pattern introduced (spot-checked via query log on the module's core screens); the write-amplification note on Audit Logs (PM-013-adjacent) is monitored, not necessarily fixed, for freeze. |
| Security Validation | php artisan patients:invariant-check passes; every route in this module's group has the correct view/edit/delete gate (manually re-verified against Step 4's PM-003 fix). |
| Freeze Review | CTO reviews the module's dashboard row (Step 7) and either signs off or returns specific, named blockers. |
| Production Freeze | Module is tagged in the freeze doc with a date; any future change requires a design amendment, per the existing module process. |

Modules already at 100% in Step 1 (Search & List, Journey Timeline, Import, Audit/Activity Logs) only need to clear Regression Testing, Security Validation, and Freeze Review — their Planning/Implementation/Testing/Bug-Fix/Documentation stages are already satisfied per the audit's own findings and should not be re-litigated.

# Step 7 — Master Dashboard

Patient Module

+-- 1. Registration

+-- 2. Search & List

+-- 3. Profile

+-- 4. Family & Guardian

+-- 5. Journey Timeline

+-- 6. Duplicate Detection

+-- 7. Duplicate Merge

+-- 8. Communications

+-- 9. Documents

+-- 10. Consent

+-- 11. ABHA / ABDM

+-- 12. Import

+-- 13. Export

+-- 14. Security & Permissions

+-- 15. Audit / Activity Logs

| Child Module | Stage | Plan% | Impl% | Test% | Doc% | Freeze% | Overall% |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Registration | Hardening | 100% | 90% | 80% | 90% | 60% | 84% |
| Search & List | Frozen-candidate | 100% | 100% | 90% | 100% | 80% | 94% |
| Profile | Bug-fixing | 100% | 80% | 75% | 80% | 40% | 75% |
| Family & Guardian | Policy-pending | 100% | 85% | 90% | 85% | 40% | 80% |
| Journey Timeline | Frozen-candidate | 100% | 100% | 90% | 95% | 80% | 93% |
| Duplicate Detection | Rework | 100% | 60% | 30% | 70% | 20% | 56% |
| Duplicate Merge | Remediation | 100% | 85% | 50% | 70% | 20% | 65% |
| Communications | Consolidation-pending | 80% | 80% | 50% | 60% | 30% | 60% |
| Documents | Cleanup | 100% | 90% | 70% | 80% | 60% | 80% |
| Consent | Policy-pending | 90% | 70% | 70% | 75% | 40% | 69% |
| ABHA / ABDM | Interim-design | 80% | 60% | 50% | 80% | 40% | 62% |
| Import | Frozen-candidate | 100% | 100% | 85% | 90% | 80% | 91% |
| Export | Hardening | 100% | 90% | 70% | 80% | 60% | 80% |
| Security & Permissions | Hardening | 100% | 90% | 75% | 85% | 55% | 81% |
| Audit / Activity Logs | Frozen-candidate | 100% | 100% | 85% | 90% | 80% | 91% |

Overall Patient Module readiness (average of the above): approximately 76%. This is a planning estimate derived from the audit's own completion/production-readiness findings per child module — not a new measurement — and should be recalculated once the P0 tasks land in Week 1, since four of the lowest-scoring rows (Registration, Profile, Duplicate Detection, Duplicate Merge) each contain at least one P0 or P1 item that moves fast.

# Step 8 — CEO Action Plan

Four weeks from kickoff to Production Freeze, assuming the Week-1 policy decision (PM-005) happens on schedule. This is the sequence to put in front of the CEO for the go-ahead.

## Week 1 — Stop the bleeding + unblock the one policy question

- Day 1-2: ship all four P0 fixes in parallel (PM-001 messaging, PM-002 wallet bug, PM-003 route regate, PM-004 dead model removal).

- Day 1: hold the minor/guardian policy decision meeting (PM-005) — CTO + clinical lead. This is the one item that cannot be engineered around; get it on the calendar immediately.

- Day 3-5: start P1 work in parallel — duplicate-phone hardening (PM-006), CSV export permission fix (PM-007), dead-view sweep (PM-009).

- Exit criteria for Week 1: all P0 items merged and regression-tested; policy decision recorded in writing.

## Week 2 — Close out P1, begin schema-safety P2

- Finish merge test coverage (PM-008), building on the corrected messaging from PM-001.

- Implement the minor/guardian decision from PM-005 if a hard block was chosen.

- Consolidate the three duplicated field lists (PM-010).

- Begin the patient_merges FK-constraint data check (PM-011) — do not apply the migration until the check is clean.

- Exit criteria for Week 2: every P1 task merged and tested; PM-011's data check either clean or blockers identified and escalated.

## Week 3 — Finish P2, run the full freeze-checklist gauntlet per module

- Apply the patient_merges FK migration (PM-011) once the Week 2 data check is clean.

- Narrow benefitLogs() exception handling (PM-013); ship the vocabulary rename (PM-017) and doc refresh (PM-018); resolve the nominee-fillable decision (PM-020).

- Run the Step 6 Freeze Checklist against every child module: full regression suite, patients:invariant-check, app:crawl-routes, and a manual permission-matrix re-verification.

- Exit criteria for Week 3: every child module at Regression/Security stage or better on the Step 6 checklist; dashboard (Step 7) recalculated and shared with the CEO.

## Week 4 — Freeze review and sign-off

- CTO Freeze Review against the updated dashboard — any remaining red/yellow rows get a named owner and date, or an explicit CEO-approved deferral (matching this project's existing KD-numbered debt convention).

- Production Freeze declared and dated in docs/patients-module-master.md, exactly as Phases 1-4 were.

- CEO sign-off requested with: the updated audit-to-blueprint trail, the final dashboard, and the explicit list of anything deferred past freeze (expected: PM-012 comms consolidation, PM-016 accessibility backlog, PM-019 ABDM gateway — all already scoped in this document as out-of-freeze by design, not oversights).

## What does NOT block this timeline

Per the audit's own "explicitly not recommended" guidance, no architecture change, no repository-layer introduction, and no family/wallet/billing expansion is in this plan — and none should be added to it without a new audit finding to justify it. The four-week timeline above assumes exactly the 20 tasks in Step 4 and nothing more; scope creep here is the single greatest risk to hitting Week 4.